**Retrospective:**

**Aim is to make the processes of this sprint more effective and enjoyable**

**Attendees: All members**

**What went well:**

Good team! Helpful and pleasant with each other.

We improved over the week and increased proficiency once we were all honest with struggles.

The planning and creation of the user stories as a team was effective and efficient and helped us understand the goals of the sprint well.

**What didn’t go well:**

We underestimated the ‘pre-tasks’.

Had to learn ASP.NET and didn’t have initial proficiency with it so ended up with a steep learning curve everyone had to participate in.

Had to learn how to work remotely while still working together.

Having one area of focus seemed like initially a good idea but it meant that we had to wait for very similar ‘initial tasks’.

**What we will improve and how:**

Turn stories into tasks that we can tackle as a team rather than approaching one huge story without the base running first.

If feeling lost with what to do, a member should alert the team (not being afraid to ask for help)

Daily meetings more of a touch base - add an to-do list type thing for the meetings so we keep on track. Keep a time for meetings.

**Is the definition of done still relevant and good?**

-Meets accessibility guidelines

**-Is UoD branded**

-Code has been reviewed

-Meets acceptance test for story

-Product Owner accepts story

**Is the product backlog still relevant and good?**

Still good : )